| Date | 11 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS65695 |
| Project Name | TransLingua – AI-Powered Multi-Language Translator |
| Maximum Marks | 4 Marks |

# Project Planning Phase

# Agile Planning – Sprint Planning and Velocity Calculation

## Sprint Planning Concepts

A Sprint is a fixed period during which a team works to complete a set of defined tasks.

An Epic is a large feature or functionality that cannot be completed in a single sprint. It is divided into smaller tasks called User Stories.

A User Story is a small functional task that contributes to completing an epic.

A Story Point represents the effort required to complete a user story. The Fibonacci sequence (1, 2, 3, 5) is commonly used for estimation:

- 1 – Very easy task

- 2 – Normal task

- 3 – Moderate task

- 5 – Difficult task

# Sprint 1

### Epic 1 – Application Setup

- Project Environment Setup (USN-1) – 2

- Streamlit Installation and Configuration (USN-2) – 1

### Epic 2 – Core Translation Feature

- Text Input Implementation (USN-3) – 2

- Language Selection Implementation (USN-4) – 2

- Gemini API Integration (USN-5) – 5

### Epic 3 – Security Implementation

- API Key Configuration using .env (USN-6) – 3

### Total Story Points in Sprint 1

2 + 1 + 2 + 2 + 5 + 3 = 15 Story Points

# Sprint 2

### Epic 4 – Output and UI Enhancement

- Display Translated Output (USN-7) – 2

- Improve UI Layout (USN-8) – 3

### Epic 5 – Testing and Debugging

- Functional Testing (USN-9) – 3

- Performance Testing (USN-10) – 3

### Epic 6 – Documentation and Deployment

- GitHub Repository Setup (USN-11) – 2

- Project Documentation Preparation (USN-12) – 5

### Total Story Points in Sprint 2

2 + 3 + 3 + 3 + 2 + 5 = 18 Story Points

# Total Story Points Calculation

Sprint 1 = 15
Sprint 2 = 18

Total Story Points = 15 + 18 = 33

Number of Sprints = 2

Velocity = Total Story Points / Number of Sprints
Velocity = 33 / 2
Velocity = 16.5 ≈ 16 Story Points per Sprint

# Conclusion

The team’s average velocity is approximately 16 Story Points per Sprint, which indicates consistent sprint execution and balanced workload distribution.